Project Proposal: Payment Security – Smart Fraud Detection & Analysis

Fraudulent financial transactions pose a critical challenge for banks and electronic payment companies.

This project will build a secure, scalable, and cloud-enabled data engineering pipeline to generate, clean, and analyze payment transaction data.

We will develop a Python-based Mock Data Generator to create synthetic data that closely mimics real-world patterns (fraud ratios, transaction amounts, and account balances) while respecting database relationships between Customers → Accounts → Transactions.

The system will store data in SQL Server (on-premise and Azure-hosted) for analytics and reporting.

We will automate ETL processes using SSIS and SQL Server Agent for the main pipeline and Apache Airflow for advanced scheduling, monitoring, and orchestration.

Insights will be visualized using Power BI and Streamlit, with full documentation and version control on GitHub.

Objectives

- Database Choice & Design: Use SQL Server as the primary database with normalized schemas and indexing.

- Synthetic Data Generation: Build a Python Mock Data Generator to produce realistic datasets.

- ETL Pipeline & Automation: Implement ETL using SSIS, SQL Server Agent, and Airflow for advanced orchestration.

- Cloud Integration: Host SQL Server in Azure for cloud-based access and scalability.

- Exploratory Data Analysis (EDA): Perform deep analysis to detect fraud patterns, merchant risks, and customer behavior.

- Real-Time Alerts & Dashboards: Create Power BI and Streamlit dashboards and implement fraud alerts.

- Documentation & Presentation: Provide comprehensive reports, diagrams, and a final presentation.

Milestone Details

Milestone 1: Data Collection & Preprocessing

- Tools:

Python (Pandas, NumPy, Faker), Kaggle dataset for reference patterns.

- Steps:

1. Choose SQL Server as the main database platform.

2. Analyze the reference Kaggle fraud dataset to extract distributions for transaction amounts, fraud ratios, and account balances.

3. Develop a Mock Data Generator using Python that respects foreign key relationships and follows the extracted patterns.

4. Perform basic cleaning only (remove duplicates, check for missing or invalid values).

- Deliverables:

Mock Data Generator script, sample generated dataset (CSV/Parquet), data quality report.

Milestone 2: Database Design & Integration

- Tools:

SQL Server, SSMS, ERD tool.

- Steps:

Design normalized schema (Customers, Accounts, Transactions, Alerts), create SQL scripts, load initial synthetic data, and configure Azure SQL Server.

- Deliverables:

ERD diagram, SQL scripts, populated database.

Milestone 3: ETL Pipeline & Scheduling

- Tools:

SSIS, SQL Server Agent, Apache Airflow.

- Steps:

Build SSIS package, schedule ETL jobs with SQL Server Agent, integrate Airflow for orchestration, enable logging and monitoring.

- Deliverables:

SSIS packages, scheduled jobs, Airflow DAGs, ETL documentation.

Milestone 4: Exploratory Data Analysis (EDA) & Insights

- Tools:

Python (Pandas, Matplotlib, Seaborn), Jupyter Notebook.

- Steps:

Analyze fraud trends, visualize data, and summarize findings.

- Deliverables:

EDA notebook, visualizations, fraud insights report.

Milestone 5: Real-Time Alerts & Dashboard

- Tools:

Power BI, SQL Server.

- Steps:

Build dashboards, implement alert triggers, and integrate with SQL Server.

- Deliverables:

Dashboard demo/screenshots, alert samples, system architecture diagram.

Milestone 6: Final Documentation & Presentation

- Tools:

PowerPoint/Google Slides, Word/PDF, GitHub.

- Steps:

Prepare final report, slides, rehearse presentation, maintain artifacts in GitHub.

- Deliverables:

Final PDF report, presentation slides, GitHub repository.

Tools & Technologies

- Database: SQL Server (on-premise & Azure-hosted)

- ETL: SSIS, SQL Server Agent, Apache Airflow

- Synthetic Data: Python Mock Data Generator

- Cloud Storage: Azure SQL Server

- Visualization: Power BI

- Programming: Python, SQL

- Version Control: GitHub

Expected Outcome

• Fully automated ETL pipeline updating synthetic fraud data weekly.

• Cloud-hosted SQL Server for secure and scalable storage.

• Actionable dashboards and fraud alerts for monitoring and investigation.

• Demonstration of advanced data engineering skills, from data generation to reporting.

• Comprehensive documentation and presentation for stakeholders.